

**SOEN 341**

**Software Process Team Project (35%) Fall 2023**

**Project Title: Real Estate Web Application**

**Sprint 2.** **Guidelines**:

For sprint 2, you must work on **the following core features**

1. **Search for properties**
2. **Requests for visits to properties**
3. **CRUD operations on properties**
4. **CRUD operations on brokers**
5. **Develop and implement each feature**. All team members must contribute the work (to be checked with the TA)
6. Write 2 acceptance tests for the user stories identified in the first sprint. Remember to label them as “acceptance test” (AT) and link them to a user story->task. See [Appendix](#_heading=h.k0e3ay1ez6qt).
7. Set up your Continuous Integration pipeline in your repository. Unit tests must run automatically for every push/pull request to the main/master branch.
8. Plan for the next sprint the same way that you did for Sprint 2. You need to write the user stories of the features below features, decompose them into tasks, and assign work to team members for the next sprint. See [Appendix A of Sprint 1 instructions](https://docs.google.com/document/u/0/d/1ZuhvoNhe1MpN_lzROyQ5mDneubvLll30/edit), in case you forget. The features that you are going to implement for Sprint 3 are:
   * 1. Search for brokers
     2. Submit an offer to buy a property
     3. Offers management (view, accept, reject)
9. Update the meetings minutes
10. Commit a detailed log of each team member's contribution including time spent on each activity on your repository.
11. Evaluate your peers on their *Initiative and leadership* during the sprint by [filling out a form](https://forms.office.com/r/5hYTKcqazM) for each of them.
12. The team must demo the features implemented during the sprint to the TA assigned to their team one day before the due date (i.e., during the lab session). After the due date, no changes made in the the repo will be considered for evaluation of the curent sprint without exceptions.

A detailed grading rubric can be accessed [here](https://docs.google.com/spreadsheets/d/1DZtj6p3Y1QnGTxroeRBp5HjUXunlPVs4/edit?usp=sharing&ouid=101713922661184602258&rtpof=true&sd=true). This will be used by the markers.

# 

# Appendix A

